Test Plan for Mobile Testing Project

Varsity Tutors Learning Tools App

- Introduction

1.1 Purpose

The purpose of this Test Plan is to define the testing strategy, objectives, scope, approach, resources, schedule, and deliverables for testing the Varsity Tutors Learning Tools Mobile Application. This plan ensures that all features and functionalities are tested effectively to deliver a high-quality, reliable, and user-friendly educational experience.

1.2 Application Overview

The Varsity Tutors Learning Tools mobile app offers students free study materials, flashcards, practice tests, quizzes, and tutoring sessions for various subjects and standardized tests. It supports personalized learning through progress tracking and interactive study tools.

1.3 Objectives

- Verify the app’s core features such as login, subject selection, quiz generation, and result tracking.

- Ensure compatibility across multiple Android devices.

- Validate usability, performance, and reliability under different conditions.

- Scope

2.1 In Scope

The following features are included in the scope of testing:

- User Registration and Login

- Flashcard and Quiz Functionality

- Practice Tests and Results Display

- User Progress Tracking

- Session Scheduling and Notifications

- In-App Navigation and UI Consistency

- Offline Access

2.2 Out of Scope

- Payment Gateway

- Tutor Onboarding and Admin Dashboard

- Web-based Learning Tools platform

- Backend database and server-side integration testing

3. Test Strategy

3.1 Testing Types

- Functional Testing :  Validate that each function performs as per requirements.

- UI/UX Testing : Check layout consistency, responsiveness, and design guidelines.

- Usability Testing : Ensure intuitive navigation and positive user experience.

- Compatibility Testing : Validate on multiple Android versions and devices.

- Performance Testing : Test app responsiveness and loading time under various network conditions.

- Regression Testing : Re-test features after bug fixes and updates.

- Security Testing : Verify user data privacy and secure authentication.

4. Test Environment

- Devices : Android

- Tools : Appium, Android Studio

- Network : Wi-Fi

- Data : Sample test accounts and dummy data for quizzes and flashcards

5. Test Schedule

- Requirement Analysis on Nov 11 ,2025

- Test Case Design on Nov 12,2025

- Test Execution on Nov 13,2025

- Final Reporting on Nov 14,2025

6. Entry and Exit Criteria

6.1 Entry Criteria

- Approved requirements and design documents

- Functional mobile app build available

- Test environment ready

- Test data prepared

6.2 Exit Criteria

- All planned test cases executed

- All critical and major defects fixed

- Regression testing completed

- Test summary report approved

7. Deliverables

The following test artifacts will be produced and maintained throughout the testing lifecycle:

- Test Plan Document
Defines the full testing scope, strategy, environment, schedule, and responsibilities.

- Test Cases & Test Scenarios
Detailed functional and non-functional test cases covering all in-scope features.

- Test Data Sheet
Contains sample accounts, credentials, sample questions, quiz data, and flashcard content used during execution.

- Automation Scripts (if applicable)
Appium-based automated test scripts for core workflows such as login, quiz execution, and navigation.

- Bug Reports / Defect Logs
Detailed documentation of all identified defects including severity, steps to reproduce, screenshots, and logs.

- Daily / Execution Status Reports
Summary of test progress, number of passed/failed test cases, pending items, and blockers.

Final Test Summary Report
Consolidated final report including executed test cases, defect analysis, test coverage, risks, and release readiness evaluation.